BETA TEST PLAN - Arbore

Module: G-EIP-700

      Project: Arbore
Version: Beta - updated simple version
Date: 2 May 2026
Final evaluation target: 7 July 2026

1. Project context

Arbore is a mobile application designed to help users create, visualize, and manage a garden with augmented reality. The application allows users to browse a plant catalogue, receive plant suggestions, create a garden through a guided flow, place plants in an AR scene, save the garden, and reopen it later.

The beta version focuses on the core user experience that will be demonstrated during the final evaluation: account access, plant catalogue, garden creation, AR plant placement, plant modification, garden saving, garden loading, and basic garden management. The objective of the beta test is to verify that these features are stable, understandable, and usable on a compatible physical iOS device.

2. User role

Role

Name

Description

User

End user

Creates an account, browses the plant catalogue, creates a garden, places plants in AR, saves the garden, and reopens it later.

3. Feature table

The following features define the beta scope. They are the features that must be tested and prepared for the final project evaluation.

Feature ID

User role

Feature name

Short description

F1

User

Create an account

A user can create an account using email or Google authentication.

F2

User

Log in / Log out

A user can securely log in and log out of the application.

F3

User

Access profile and settings

A user can access profile information, settings, legal pages, privacy options, and app preferences.

F4

User

View plant catalogue

A user can browse the plant catalogue and see available plants with images and basic information.

F5

User

Search and filter plants

A user can search for plants and use filters to find plants adapted to their needs.

F6

User

View plant details

A user can open a plant detail page with care information, images, and practical guidance.

F7

User

Create a new garden

A user can start a guided garden creation flow and answer questions about style, space, exposure, soil, maintenance, and safety.

F8

User

Get plant suggestions

The app can suggest plants based on the garden creation answers and user constraints.

F9

User

Initialize AR garden view

A user can open an AR scene on a physical iOS device to start designing the garden.

F10

User

Place plants in AR

A user can select plants and place them in the real environment using augmented reality.

F11

User

Modify plants in AR

A user can move, rotate, resize, delete, undo, and redo placed plants.

F12

User

Save a garden

A user can save the current garden with its selected plants and AR placement data.

F13

User

Load a saved garden

A user can reopen a saved garden and recover the saved plant layout on the same device.

F14

User

View garden management page

A user can view the saved garden, including a 2D plan, garden statistics, and plant-related information.

4. Success criteria

The table below defines how each feature will be evaluated during the beta phase. The final goal is to have no blocking bug on the core AR garden creation flow before the evaluation.

Feature ID

Key success criteria

Indicator / metric

Result

F1

A user can create an account without blocking error.

5 account creation attempts, 0 blocking errors.

Target: achieved before final evaluation.

F2

A user can log in and log out without crash.

10 login/logout attempts, 0 crashes.

Target: achieved before final evaluation.

F3

Profile, settings, legal, privacy, and appearance pages are accessible and readable.

5 complete navigation tests, no blocked screen.

Target: achieved before final evaluation.

F4

The catalogue displays available plants correctly.

At least 30 plants or available test dataset displayed with images/data.

Target: achieved before final evaluation.

F5

Search and filters return coherent plant results.

5 searches and 5 filter tests, no empty result unless justified.

Target: achieved before final evaluation.

F6

Plant detail pages load correctly and remain readable.

10 plant detail pages loaded, no missing critical information.

Target: achieved before final evaluation.

F7

A user can complete the garden creation wizard.

5 complete wizard runs, average completion under 10 minutes.

Target: achieved before final evaluation.

F8

Suggested plants match the user choices and constraints.

5 suggestion tests reviewed against style, exposure, soil, and safety answers.

Target: achieved before final evaluation.

F9

The AR view initializes correctly on a compatible physical iPhone.

AR view opens in under 5 seconds in 90% of valid attempts.

Critical beta point.

F10

Plants can be placed in the AR scene without blocking issue.

At least 8 AR placements across several sessions, 0 blocking bug.

Critical beta point.

F11

Placed plants can be modified in AR.

Move, rotate, resize, delete, undo, and redo tested successfully.

Target: achieved before final evaluation.

F12

A garden can be saved after AR placement.

5 saves, data visible again after leaving the AR view.

Critical beta point.

F13

A saved garden can be reopened with coherent plant positions on the same device.

5 reloads, saved plants and layout restored correctly.

Critical beta point.

F14

The garden management page displays useful information about the saved garden.

2D view, plant count, and garden information visible after save.

Target: achieved before final evaluation.

Conclusion

This updated beta test plan keeps the same structure as the original document while aligning the content with the current state of Arbore. The beta phase must prove that the main experience is reliable: the user can create an account, explore plants, create a garden, use AR placement, save the result, and reopen the garden.

The most important points to validate before the final evaluation are AR initialization, plant placement, garden saving, and garden loading. If these points are stable, Arbore will provide a clear and convincing demonstration of its main value: helping users design a future garden through augmented reality.